## Slide 1
INTERNSHIP PROGRESS REVIEW
MentiScope
Gc Micro Assessment Engine
Crystallised Intelligence Assessment Platform
Aditya
July 07, 2026
v1.0.0 - MVP Progress

## Slide 2
PROJECT OVERVIEW
🔍
Problem Statement
Traditional assessments mainly measure memorization rather than real-world knowledge application.
Long-form essays are costly to evaluate at scale. No structured micro-assessment tools exist for measuring Crystallised Intelligence (Gc).
🎯
Project Objective
Build a data-driven, 3-stage cognitive assessment engine that evaluates knowledge activation, systems thinking, and verbal reasoning through a stateless processing pipeline.
👥
Target Users
Students: Taking structured assessments Educators: Analyzing cognitive profiles Administrators: Viewing cohort performance metrics and analytics dashboards
📊
Expected Outcome
Detailed downloadable cognitive evaluation profiles in SDK-compliant JSON format, real-time analytics dashboards, and configurable rubric-based scoring.
Three Assessment Stages: (1) Knowledge Activation (MCQ) -> (2) Concept Systems Mapping -> (3) Short Written Justification

## Slide 3
SYSTEM ARCHITECTURE
PRESENTATION LAYER
React + Vite
Home Page
Assessment Page
Result Page
Analytics Page
API LAYER
FastAPI Server
REST Endpoints
Pydantic Schemas
CORS Middleware
Exception Handlers
ASSESSMENT
ENGINE
(Core)
Scenario Loader
Response Evaluator
Rubric Engine
Event Logger
Analytics Service
DATA LAYER
Scenario Bank (Initial Dataset)
Gc Rubric (JSON)
Scoring Rules (JSON)
Export Manager (SDK Envelopes)
In-Memory Store (Telemetry)
TECHNOLOGY STACK
Frontend: React 18, Vite, Axios, Tailwind CSS, React Router
Backend: Python 3.11, FastAPI, Pydantic, Uvicorn
Data: JSON (Scenario Bank, Rubrics, Scoring Rules, JSON Schema Draft-07)
DevOps: Node.js, npm, pip, Vite proxy

## Slide 4
CURRENT PROGRESS DASHBOARD
~70%
  Overall Progress
COMPLETED
Backend Core Modules
100%
REST API (6 Endpoints)
100%
Modular Architecture
100%
Assessment Engine Pipeline
100%
Rubric-Based Scoring
100%
Event Logger & Analytics
100%
JSON Export Manager (SDK)
100%
Scenario Bank (Initial Dataset)
100%
IN PROGRESS
Research & Assessment Design
80%
Dataset Development
70%
Frontend Foundation
90%
Frontend-Backend Integration
65%
Documentation
45%
Testing Suite
30%
PENDING
Database Persistence
0%
Semantic NLP Evaluation
0%
Security & Authentication
0%
These items are planned for post-MVP phases or final submission sprint.

## Slide 5
ASSESSMENT WORKFLOW
STUDENT
FRONTEND (3-Stage Assessment)
BACKEND
ANALYTICS
OUTPUT
👤
Student Login
->
📋
Scenario Selection
->
✅
Stage 1: MCQ
->
🔗
Stage 2: Concept Map
->
✏️
Stage 3: Justification
->
⚙️
Response Evaluation
->
📊
Rubric Scoring
->
📈
Analytics Capture
->
📄
Assessment Report
BACKEND PROCESSING PIPELINE
1
Load Scenario
ScenarioLoader fetches from scenario_bank.json
->
2
Log Start Event
EventLogger records assessment_started
->
3
Evaluate Response
ResponseEvaluator tokenizes and validates inputs
->
4
Apply Rubric
RubricEngine computes scores with weights & penalties
->
5
Record Metrics
AnalyticsService stores aggregates & distributions
->
6
Package Export
ExportManager wraps into SDK-compliant JSON

## Slide 6
STATUS & ROADMAP
CURRENT PROGRESS
Research & Design
80%
Partial - literature review pending
Dataset Development
70%
Partial - pilot data empty
Backend Core
100%
Complete - all 6 modules working
REST API
100%
Complete - 6 endpoints, Swagger docs
Frontend Foundation
90%
Mostly complete - 4 pages, glassmorphic UI
Integration
65%
In progress - proxy working, wiring ongoing
Testing
30%
In progress - initial setup started
Documentation
45%
Partial - README done, docs sparse
REMAINING MILESTONES
1
Frontend-Backend Integration
Complete API wiring for all pages, finalize data flow end-to-end
2
Dataset Refinement
Populate pilot ground truth data, validate scenario bank coverage
3
Testing & Validation
Setup pytest & vitest, write unit tests for scoring boundaries
4
Documentation
Complete API docs, architecture spec, and installation guide
5
Final Quality Assurance
End-to-end validation and final submission preparation
Estimated Overall Completion: 71%
Target: Final Internship Submission

## Slide 7
KEY TAKEAWAYS
🏗️
Modular Architecture
Clean separation of concerns with stateless pipeline design
⚙️
Configurable Assessment Engine
JSON-driven scenarios, rubrics, and scoring rules
🌐
Complete REST API
6 fully functional endpoints with Pydantic validation
📊
Rubric-Based Scoring
Weighted scoring with penalties and partial credits
📈
Analytics Pipeline
Real-time cohort metrics and distribution analysis
📦
Export System
SDK-compliant versioned JSON envelope packages
EXPECTED IMPACT
✓
Standardized cognitive assessment
✓
Faster evaluation process
✓
Configurable assessment engine
✓
Actionable analytics for educators
CLOSING STATEMENT
"The project has successfully completed its core architecture and backend implementation. The current focus is on refining datasets, completing frontend integration, testing, documentation, and final quality assurance before the final internship submission."
Thank You
Aditya | July 07, 2026 | MentiScope v1.0.0 - Progress Review